## Slide 1: EdgeGallery JJB Framework
Global Macros
Parameters
Triggers
SCM
Publishers
Common Jobs
…
Project A Directory
Job Definition Yaml
Build Scripts
…
Project B Directory
Job Definition Yaml
Build Scripts
…
Project N Directory
Job Definition Yaml
Build Scripts
…
…

## Slide 2: Project JJB Framework
Global Macros
Parameters
Triggers
SCM
Publishers
Common Jobs
…
Project A Directory
Job Definition Yaml
Build Scripts
…
PR Jobs
Security Jobs
Build Image Jobs
…
Multi Branches

## Slide 3: Edgegallery CICD workflow
Master
developer Build images job
appstore Build images job
MECM Build images job
Create tag
huawei SWR
社区harbor
公共docker/k8s仓库
helm chart build
images list and branch/tag
offline all build job
offline controller build job
offline edge build job
CD for all build job
CD for controller build job
CD for edge build job
ftp server
①
②
2.1
2.1
③
4.2
4.1
4.1
4.3
4.4
5.1
5.2
offline installation server(arm)
offline installation server(x86)
⑥
Master
Branch or tag
注意：
步骤3的images list和branch/tag由开发提供，默认使用master分支，如果需要对tag/branch分支build和打包，怎需要手工触发，并且配置正确images list和branch/tag 信息
步骤4.1是从华为swr和社区habor分别下载images和helm chart包，4.2是网上下载docker/k8s/部分公共组件（redis/postgress）的images

## Slide 4: pipeline type
Scope | Pipelines | Stages | Details
Project | Project PR submit pipeline | Static code check --> 3rdparty check | 
 | Project PR merge pipeline |  | 
 | Project regular docker build pipeline | Master-(x86/arm64)  stable-(x86/arm64) | 
 | Project regular scan pipeline |  | 
 | Testing WG Workflow |  | 
 | CI CD whole workflow |  | 

## Slide 5
每个项目并行运行
每个分支并行运行

## Slide 6: CD topology(support multi-network of deployment )
Jenkins cluster
Master
Slave01
Slave0n
Slave06
FTP server
all-in-one Cluster
K8S-Master
K8S-Worker
network-01
network-02
network-03
Package jobs
all-in-one job
multi-node job
SSH remote hosts plugin

## Slide 7: CT测试方案--v0.9x&v1.0
CD完成
持续测试方案
API测试
FUNC测试
APPstore api
developer api
MECM api
MP1接口
DNS 测试；
E2E测试（zoomminder）
1、部署形态：和版本一起发布，提供helm chart包，作为版本特性发布；
2、提供统一portal和命令行入口，重复执行测试；
Pod

## Slide 8: Developing Plan
Project Name | Owner | Deadline | Status
appstore-be, appstore-fe | Xudan | 2020.10.22 | Total 16 jobs
developer-be, developer-fe | Prakash | 2020.10.22 | Total 17 jobs
mecm-fe, mecm-appo, mecm-applcm, mecm-inventory, mecm-apm | Prakash | 2020.10.29 | Total 35 jobs
mep, mep-agent | Xudan | 2020.10.26 | Total 26 jobs
User-mgmt, user-mgmt-fe | Xudan | 2020.10.29 | Total 10 jobs
Api-emulator | Prakash | 2020.11.2 | Total 9 jobs
Website-gateway | Prakash | 2020.11.3 | Total 6 jobs
Plugins | Xudan | 2020.10.31 | Total 3 jobs
atp | Xudan | 2020.10.31 | Total 2 jobs
toolchain | Xudan | 2020.11.2 | Total 5 jobs
Example-app | Xudan | 2020.11.3 | Total 1 jobs
infra | Xudan | 2020.11.3 | Total 1 jobs
Ci-management | xudan | 2020.11.3 | Total 3 jobs
Pipeline design and develop | Peng Yu | 2020.11.3 | Unknown
Projects with no Jenkins jobs: ci-management, community, platform-mgmt, docs, helm-charts,

## Slide 9: Develop Status – appstore (Xudan)
ID | Project Name | Old Jenkins Job Name | New Jenkins Job Name | Status
1 | appstore-be | appstore-be-pr-submit | appstore-be-pr-submit-master appstore-be-pr-submit-Release-v0.9 | JJB Ready
2 |  | appstore-backend-docker-master-daily | appstore-be-docker-build-master | JJB Ready
3 |  | appstore-backend-docker-stable-daily | appstore-be-docker-build-Release-v0.9 | JJB Ready
4 |  | appstore-backend-docker-master-daily-arm64 | appstore-be-docker-build-arm64-master appstore-be-docker-build-arm64-Release-v0.9 | JJB Ready
5 |  | 3rdParty-appstore-be-pr-modules-check | appstore-be-3rdparty-check-master appstore-be-3rdparty-check-Release-v0.9 | JJB Ready
6 |  | appstore-backend-scan-master-biweekly |  | Remove
7 |  | appstore-backend-coverity-scan-master-biweekly |  | 
8 | appstore-fe | appstore-fe-pr | appstore-fe-pr-submit-master appstore-fe-pr-submit-Release-v0.9 | JJB Ready
9 |  | appstore-frontend-docker-master-daily | appstore-fe-docker-build-master | JJB Ready
10 |  | appstore-fe-docker-stable-weekly | appstore-fe-docker-build-Release-v0.9 | JJB Ready
11 |  | appstore-frontend-docker-master-daily-arm64 | appstore-fe-docker-build-arm64-master appstore-fe-docker-build-arm64-Release-v0.9 | JJB Ready
12 |  | appstore-fe-security-appstore-master-biweekly |  | Wrong Gitee url
13 | else | appstore-anchore-engine-docker-image-scan-weekly |  | Infra project
14 |  | eg-api-docker-appstore |  | Integration-testing project
15 |  | it-appstore-master-daily |  | Wrong Gitee url
16 |  | appstore-be-docker-master-daily |  | Remove
Status: JJB Ready->Testing on Jenkins -> Successfully on Jenkins ->Old jobs removed

## Slide 10: Develop Status –developer (Prakash)
ID | Project Name | Old Jenkins Job Name | New Jenkins Job Name | Status
1 | developer-be | developer-backend-pr |  | 
2 |  | developer-be-docker-stable-weekly |  | 
3 |  | developer-backend-docker-master-daily |  | 
4 |  | developer-backend-docker-master-daily-arm64 |  | 
5 |  | developer-backend-docker-image-build-update-weekly-stable |  | 
6 |  | 3rdParty-developer-be-pr-modules-check |  | 
7 |  | gitee-migration-developer-backend-coverity-scan-biweekly-master |  | 
8 | developer-fe | developer-fe-pr |  | 
9 |  | developer-fe-docker-stable-weekly |  | 
10 |  | developer-frontend-docker-master-daily |  | 
11 |  | developer-frontend-docker-master-daily-arm64 |  | 
12 | else | developer-test |  | 
13 |  | developer-env-edge |  | 
14 |  | develope-env-controller |  | 
15 |  | developer-anchore-engine-docker-image-scan-weekly |  | 
16 |  | eg-api-docker-developer |  | 
17 |  | it-developer-master-daily |  |